Context

- Run through all the qs once – XGBoost

- Run through all the qs – transformers

- Run through all the qs - LSTMs

We have 4 years (2015–2018) of hourly Spanish electricity data (generation, demand, prices, TSO forecasts) and

weather data from 5 cities (Barcelona, Bilbao, Madrid, Seville, Valencia). The goal is a concise, 80/20 analysis

answering 3 specific questions, displayed in a public Next.js dashboard.

# Phase 1: Data Cleaning (analysis/clean.py)

Files: energy_dataset.csv (35K rows, 29 cols), weather_features.csv (178K rows, 17 cols)

Steps:

1. Parse timestamps, align timezones (both UTC+1)

2. Handle missing values — interpolate small gaps, drop rows with excessive nulls

3. Convert temperature from Kelvin → Celsius

4. Pivot weather data wide: one row per hour, columns like madrid_temp, bilbao_wind_speed, etc. (5 cities × ~10

numeric weather features = ~50 columns)

5. Merge energy + pivoted weather on timestamp → single analysis-ready DataFrame

6. Add time features: hour, day_of_week, month, is_weekend

7. Export cleaned dataset as analysis/cleaned_data.parquet

---

# Phase 2: Analysis (one script per question)

## Q1: Feature Importance (analysis/feature_importance.py)

Question: What weather measurements and cities most influence demand, prices, and wind onshore generation?

Targets (3 separate analyses):

- total load actual (demand)

- price actual (price)

- generation wind onshore

Method:

- Random Forest regressor per target

- Extract feature importances, rank top 15

- Output: ranked feature lists + importance scores as JSON

Output: dashboard/public/data/feature_importance.json

---

## Q2: 24h Load Forecast vs TSO (analysis/forecast_comparison.py)

Question: Can we forecast demand 24h ahead better than the TSO?

Approach:

- TSO baseline: total load forecast vs total load actual → compute MAE, RMSE, MAPE

- Our model: Gradient Boosting using weather features + time features (hour, day_of_week, month) + lagged load

(t-24, t-48) to predict total load actual

- Train on 2015–2017, test on 2018

- Compare metrics: MAE, RMSE, MAPE for both

- Time series of actual vs TSO vs our forecast (sampled week for visualization)

Output: dashboard/public/data/forecast_comparison.json

---

## Q3: Price Prediction by Time of Day (analysis/price_prediction.py)

Question: Can we predict price by time of day better than the TSO?

Approach:

- TSO baseline: price day ahead vs price actual → compute MAE per hour of day

- Our model: Gradient Boosting using weather + time features + total load actual + wind generation to predict

price actual

- Train on 2015–2017, test on 2018

- Compare MAE per hour (0–23) for both

- Show which hours we beat the TSO and by how much

Output: dashboard/public/data/price_prediction.json

---

# Phase 3: Next.js Dashboard (dashboard/)

Tech: Next.js + Recharts (charting) + Tailwind CSS (styling)

Layout — Single page with 4 sections:

1. Header — Title, dataset summary (date range, data sources)

2. Feature Importance — 3 horizontal bar charts (demand, price, wind onshore) showing top 15 features

3. Load Forecast — Metrics comparison table (MAE, RMSE, MAPE) + line chart of sample week (actual vs TSO vs

ours)

4. Price by Hour — Grouped bar chart of MAE per hour (TSO vs ours) + summary of which hours we win

Data loading: Static JSON files in public/data/, loaded at build time.

Deploy: Vercel via the /deploy skill.

---

File Structure

Renewables2/

├── analysis/

│   ├── clean.py                  # Phase 1 — data cleaning

│   ├── feature_importance.py     # Q1

│   ├── forecast_comparison.py    # Q2

│   ├── price_prediction.py       # Q3

│   └── cleaned_data.parquet      # intermediate (gitignored)

├── dashboard/

│   ├── package.json

│   ├── next.config.js

│   ├── tailwind.config.js

│   ├── public/data/

│   │   ├── feature_importance.json

│   │   ├── forecast_comparison.json

│   │   └── price_prediction.json

│   └── src/app/

│       ├── layout.tsx

│       ├── page.tsx

│       └── components/

│           ├── FeatureImportance.tsx

│           ├── ForecastComparison.tsx

│           └── PricePrediction.tsx

├── energy_dataset.csv

├── weather_features.csv

└── Sql.py

Execution Order

1. Run clean.py → produces cleaned_data.parquet

2. Run feature_importance.py → produces JSON

3. Run forecast_comparison.py → produces JSON

4. Run price_prediction.py → produces JSON

5. Build & deploy Next.js dashboard

Verification

- Run each Python script and confirm JSON outputs are valid

- npm run dev in dashboard/ to preview locally

- Check all 3 chart sections render with real data

- Deploy to Vercel and verify public URL works

EMBED CODE

<iframe src="https://claude.site/public/artifacts/9af26210-eb5e-46e2-ab35-4a824b0c2158/embed" title="Claude Artifact" width="100%" height="600" frameborder="0" allow="clipboard-write" allowfullscreen></iframe>